## Slide 1: ActWise
Citation-grounded assistant for the EU AI Act and GDPR, in English and French
Youssef ADOUIRI ALAOUI · Product Data Scientist & AI Engineer
Project review, iteration 1 · 2026-10-04 · Step 2 committed: corpus parsed and chunked
[AIA-Art6-2]
[GDPR-Art17]
[AIA-AnnexIII-4]
[AIA-Art5-1]
[GDPR-Art22-1]
[AIA-Art50-1]
Stage: M0 Foundation and corpus
Notes: ActWise is a citation-grounded assistant for the EU AI Act and GDPR, in English and French. This deck is a living project review, rebuilt after every step or major finding. This version follows Step 2: the corpus is parsed and chunked.

## Slide 2: Where ActWise stands
OVERVIEW
The corpus foundation is built and verified. Next comes the baseline that every later claim is measured against.
3,799
chunks with stable, language-free IDs
100%
of official units parsed, EN and FR (578 per language)
56
tests passing, 93% coverage on src/
Done
Steps 0 to 2: repo and CI config, four EUR-Lex texts, parser, chunker, stable IDs. M0 at 30/33 checklist items.
Found
The reference parser missed 6 real-text edge cases. All fixed and pinned by tests.
Watch
36% of chunks are overlapping windows, and a proportional split leaves about 8 dev questions.
Next
Step 3: split by article, 50 hand-written questions, naive dense baseline (week 2).
Notes: Three numbers carry the status: the corpus size, the completeness check against the official numbering, and the test suite. The main watch item is statistical: with 50 questions split by article, the dev set is too small to compare configurations. Next week is the baseline.

## Slide 3: The problem and the product
PRODUCT
Teams shipping AI in Europe need answers they can check, in their own language.
The problem
Two long regulations
AI Act: 113 articles, 13 annexes, 180 recitals. GDPR: 99 articles, 173 recitals.
Unverifiable chatbots
Generic chat-with-PDF answers cannot be checked, and they rarely refuse.
Bilingual teams
French and English readers need the same answer, citing the same article.
What ActWise does
Cited Q&A
Every rule ends with an article ID that was actually retrieved, shown as "AI Act, Art. 6(2)".
Risk-tier classifier
Describe a system, get prohibited, high risk, transparency, minimal or needs more info.
Where teams work
REST API, Slack, MCP clients and a Google Sheets register.
Users: compliance officers and DPOs, product managers, ML engineers. Information only, never legal advice.
Notes: For a non-technical audience: the product promise is checkable answers. Every rule cites an article that was actually retrieved, and the system refuses rather than guesses. It is information, never legal advice.

## Slide 4: Product scope: eight features
PRODUCT
None is user-facing yet. The corpus work underneath all eight is done.
F1 · M3
Planned
Cited Q&A
EN/FR answers with verified article citations
F2 · M3
Planned
Honest refusal
NOT_COVERED becomes a polite refusal in the user's language
F3 · M4
Planned
Risk-tier classifier
Five tiers, cited reasons, follow-up questions
F4 · M4
Planned
Document upload
PDF, DOCX or TXT system description, classified
F5 · M4
Planned
REST API + UI
/ask, /classify, /search, /upload and a Streamlit UI
F6 · M6
Planned
Slack command
/actwise ask and /actwise classify
F7 · M6
Planned
MCP server
ask_ai_act and classify_ai_system tools
F8 · M6
Planned
AI system register
One Sheets row per classification, hash only
Notes: Eight user-facing features across milestones M3 to M6. None is live yet; the corpus and ID work underneath all of them is done.

## Slide 5: Architecture: built vs planned
PRODUCT
One API serves every client. Today the offline ingestion path exists; everything downstream is planned.
Built
Planned
Offline pipeline
runs once per corpus version
EUR-Lex HTML, EN + FR
Parser + chunker, stable IDs
chunks.jsonl (3,799 chunks)
Embed + index (Qdrant, NumPy)
Serving (FastAPI on Cloud Run)
per request
Hybrid retrieval: dense + BM25 + RRF
LLM gateway: cache, retry, fallback
Cited Q&A + citation check
Risk classifier agent
Clients
thin HTTP clients
Streamlit UI + file upload
Slack slash command
MCP server
Google Sheets register
Across all layers
Evaluation harness (splits, golden set, judge)
Observability (Langfuse, JSON logs, cost)
Notes: Three layers. The offline pipeline is built: EUR-Lex pages, the parser and chunker, and chunks.jsonl. Serving and clients are planned. Every client is a thin HTTP client of one FastAPI service, which keeps integrations testable.

## Slide 6: Roadmap: M0 nearly closed
PLAN AND PROGRESS
Progress is counted from the TODO.md checkboxes, so this slide updates itself.
Milestone
When
Checklist items done (TODO.md)
Setup
Before you start
Before week 1
0/10
Planned
M0
Foundation and corpus
Week 1
30/33
In progress
M1
Measured baseline
Week 2
0/9
Planned
M2
Retrieval quality
Weeks 3-4
0/17
Planned
M3
Grounded generation
Weeks 3-4
0/30
Planned
M4
Classifier agent and API
Week 5
0/19
Planned
M5
Own model and framework comparison
Week 6
0/13
Planned
M6
Integrations and observability
Week 7
0/19
Planned
M7
Production on Cloud Run
Week 8
0/12
Planned
M8
Hardening
Week 9
0/9
Planned
M9
Showcase
Week 10
0/5
Planned
Open in M0: confirm the CI badge is green, run make install locally, read 20 random chunks per language.
Notes: Bars are computed from the checkboxes in TODO.md each time the deck is built, so they cannot drift from the real checklist.

## Slide 7: What success means
MEASUREMENT
One proposed north star, four drivers we can move, four guardrails we must not break.
North star
what we optimise
Drivers
what we move
Guardrails
what must not break
Trusted answer rate
Share of questions where ActWise either answers with only verified, faithful citations, or correctly refuses.
Retrieval Recall@5
Target ≥ 0.85
Faithfulness (judge)
Target ≥ 0.85
Citation precision
Target ≥ 0.90
Correct refusals
Target ≥ 95%
Invented citations shown
Limit 0
Adversarial prompts handled
Limit ≥ 95%
p95 latency, /ask warm
Limit ≤ 6 s
Monthly cloud bill
Limit EUR 0.00
Proposed. Definition to confirm once the judge is calibrated (Step 6).
Companion metric for the classifier: tier accuracy ≥ 85%, and 0 prohibited systems labelled minimal risk.
Notes: As product data scientist I propose one north star: the trusted answer rate. It rewards answering with verified, faithful citations and rewards correct refusals. Drivers are what we tune; guardrails are hard limits.

## Slide 8: Scorecard: answer quality
MEASUREMENT
Targets are set. Nothing is measured yet: the baseline column fills in at Step 3.
Area | Metric | Target | Baseline | Current | Status
Retrieval | Recall@5, test split | ≥ 0.85 | pending | pending | Not measured
 | MRR@10 | ≥ 0.70 | pending | pending | Not measured
 | Recall@5, French questions | ≥ 0.80 | pending | pending | Not measured
Generation | Faithfulness (LLM judge) | ≥ 0.85 | pending | pending | Not measured
 | Citation precision | ≥ 0.90 | pending | pending | Not measured
 | Invented citations shown | 0 | pending | pending | Not measured
 | Out-of-scope refusals | ≥ 95% | pending | pending | Not measured
Classifier | Tier accuracy, 40 scenarios | ≥ 85% | pending | pending | Not measured
 | Prohibited labelled minimal | 0 | pending | pending | Not measured
Evaluation | Judge vs human, Cohen's kappa | ≥ 0.6 | pending | pending | Not measured
Notes: All quality targets come from the project plan. The baseline column fills in at Step 3 and the current column after each improvement. Status changes only with a measured number.

## Slide 9: Scorecard: model, operations, cost
MEASUREMENT
Only the engineering metrics can be measured today, and they pass.
Area | Metric | Target | Current | Status
Data | Official units parsed, EN and FR | 100% | 100% | Met
Engineering | Test coverage on src/ | ≥ 80% | 93% | Met
Fine-tuning | Recall@5 lift, held-out articles | ≥ +5 pts | pending | Not measured
Compression | Recall@5 drop, int8 vs fp32 | ≤ 1 pt | pending | Not measured
Safety | Adversarial prompts handled | ≥ 95% | pending | Not measured
Operations | p95 latency, /ask warm | ≤ 6 s | pending | Not measured
 | Cold start after scale to zero | ≤ 15 s | pending | Not measured
Cost | Monthly cloud bill | EUR 0.00 | pending | Not measured
 | Container image, compressed | ≤ 450 MB | pending | Not measured
Test and coverage source: CHANGELOG, Step 2 (re-run with collect.py --with-tests to refresh).
Notes: Only two rows are measurable today: corpus completeness and test coverage, and both pass. Model, operations and cost rows come online from Step 9 onward.

## Slide 10: How we will measure
MEASUREMENT
Split first, then build data, then score at article level. The order is what prevents leakage.
1
Split by article
70 / 15 / 15 with seed 42. Train articles feed fine-tuning only; test numbers are the ones reported.
splits.json
2
Golden set
50 hand-written questions (15+ in French, 5 types), then 100 synthetic ones reviewed by hand.
golden_qa.jsonl
3
Retrieval metrics
Recall@5, MRR@10, nDCG@10 at article level, so windows of one article count once.
metrics.py
4
Generation metrics
Faithfulness judge checked against 60 human labels (kappa ≥ 0.6), citation precision, refusals.
human_labels.csv
5
Gates
Retrieval eval on every PR, fail on a 2-point drop. LLM eval weekly, in slices, from a disk cache.
eval + llm-eval.yml
Leakage guard: test_no_split_leakage fails if any dev or test article appears in the fine-tuning pairs.
Notes: The order matters: split by article first, so no text from a test article leaks into training pairs or prompt tuning. Metrics are at article level so overlapping windows of one article count once.

## Slide 11: Hypotheses backlog
MEASUREMENT
Each design choice is a bet with a test attached. Status changes only with a number.
# | Hypothesis | How we test it | Step | Status | Result
H1 | Structure-aware chunks beat fixed 150-word windows | Ablation A vs baseline, Recall@5 on dev | 4 | Untested | pending
H2 | Hybrid search beats dense-only, most on exact references ("Annex III") | Ablation C vs A, sliced by question type | 4 | Untested | pending
H3 | French questions retrieve worse than English ones | Recall@5 sliced by language | 3-4 | Untested | pending
H4 | Overlapping windows crowd the top 5 with one paragraph | Share of top-5 slots taken by windows of one paragraph | 3-4 | Untested | pending
H5 | A cross-encoder rerank is worth its latency | Ablation D vs C: MRR gain vs ms/query | 4 | Untested | pending
H6 | Fine-tuned MiniLM gains 5+ points, less on hand-written questions | Base vs FT on test split, hand vs synthetic | 9 | Untested | pending
Notes: Each design choice is written as a falsifiable bet with a test and a step. H4 is new: it comes from the chunk-length finding in this iteration.

## Slide 12: Corpus: complete in both languages
FINDINGS: DATA
Every official recital, article and annex was found in English and French, with identical ID sets.
Chart: Chunks by law, language and kind (total 3,799)
| AI Act EN | AI Act FR | GDPR EN | GDPR FR
Articles | 668 | 689 | 465 | 481
Recitals | 328 | 373 | 251 | 278
Annexes | 132 | 134 | 0 | 0
Official units vs parsed
Law | Unit | Official | EN | FR
AI Act | Recitals | 180 | 180 | 180
 | Articles | 113 | 113 | 113
 | Annexes | 13 | 13 | 13
GDPR | Recitals | 173 | 173 | 173
 | Articles | 99 | 99 | 99
Green cell: parsed count equals the official numbering. Checked by tests/test_corpus.py on every run.
Source: EUR-Lex, saved 2026-10-04. The AI Act text is the 2024 original, without the AI Omnibus (Reg. 2026/1744).
Notes: Every official recital, article and annex was found in both languages. The French corpus has more chunks because French text is longer, but the paragraph-level ID sets are identical.

## Slide 13: Finding: long paragraphs dominate
FINDINGS: DATA
Over a third of all chunks are overlapping windows. Retrieval must not let one paragraph fill the top 5.
Chart: Chunk length in words (window cap: 150)
| 1-25 | 26-50 | 51-75 | 76-100 | 101-125 | 126-150
Chunks | 351 | 948 | 687 | 433 | 299 | 1081
28%
of chunks sit at 126 to 150 words, the window cap
36%
are windows of 535 long paragraphs (1,384 chunks)
75 vs 67
median words, French vs English (1,955 vs 1,844 chunks)
So what
Deduplicate windows of the same paragraph before cutting to top-k (tests H4).
Metrics already count an article once, so the effect hides in recall but shows in context quality.
French text runs longer, so French questions see more fragments (part of H3).
Notes: Over a third of chunks are windows of long paragraphs. Article-level metrics hide duplicates, but the model would see five fragments of one paragraph instead of five different sources. That is hypothesis H4.

## Slide 14: Finding: real text broke the reference parser
FINDINGS: ENGINEERING
Six edge cases the guide's parser missed. Each one is now pinned by a test on the real pages.
1
FR preamble ends with "ONT ADOPTÉ", not "ONT ARRÊTÉ"
Fix: Both forms match
2
FR definitions use 1), EN uses (1)
Fix: One regex accepts both
3
Footnote marks broken across several lines inside the text
Fix: Removed, trailing punctuation kept
4
Signatures, footnotes and footer after the body
Fix: Ignored after "Done at" / "Fait à" / "ELI:"
5
GDPR uses "Section 1", the AI Act "SECTION 1"
Fix: Both skipped as headings
6
Annexes VIII and XI restart their numbering
Fix: Points become b.1, 2.1 with clear labels
Lesson: test on the real documents from day one. The sample text passed; the real pages did not.
Notes: The reference parser passed the sample text but missed six patterns on the real pages. Each fix is pinned by a test, and tests/test_corpus.py checks the official counts on every run.

## Slide 15: Decisions and code review
FINDINGS: DECISIONS
One decision recorded. Ten defects found in the reference code: two fixed, one partly fixed.
Decision records (docs/decisions)
ADR 001: Structure-aware chunking with language-free IDs
Chosen: one chunk per paragraph, split into 150-word windows with 25 words of overlap when longer. IDs look like AIA-Art6-2 and never contain the language. Storage uses Chunk.key (id@lang).
Why: paragraph-level citations are what a lawyer checks, and shared IDs let French questions be scored against the same gold labels. Revisit if fixed windows retrieve as well in Step 4.
Decisions due next
002 Fusion: RRF or weighted scores
Step 4
003 Reranker: worth it in the cloud?
Step 4
004 Answer prompt: v1 or v2
Step 6
Reference-code review: 2 of 10 fixed
R1
Shared EN/FR IDs overwrite chunks in stores
Step 2 + 4
Partial
R2
Stripping an invented ID damages valid ones
Step 6
Open
R3
NOT_COVERED variants are not detected
Step 6
Open
R4
LLM cache key ignores model names
Step 5
Open
R5
Retries delay failover past Cloud Run limits
Step 5
Open
R6
Daily cap counts per instance (2x real cap)
Step 8
Open
R7
Recall crashes on empty-gold questions
Step 3
Open
R8
80% coverage gate vs untested glue code
Step 0
Fixed
R9
master vs main breaks the deploy trigger
Step 0
Fixed
R10
Retry test expects the wrong delays
Step 5
Open
Notes: One decision record so far: structure-aware chunking with language-free IDs. The review of the reference code found ten defects; R8 and R9 are fixed, R1 is half fixed and finishes when indexing lands in Step 4.

## Slide 16: Risks and mitigations
RISKS AND NEXT STEPS
The biggest near-term risk is statistical: too few dev questions to see real differences.
Too few eval questions
High
50 questions spread 70/15/15 leave about 8 on dev: one question moves Recall@5 by 12 points.
Mitigation: Write 20+ questions each on dev and test articles; report n and bootstrap intervals.
Free tiers change
Medium
Gemini and Groq quotas can shrink without notice and stall evals or the demo.
Mitigation: Disk cache, provider fallback, daily cap, eval in slices.
Synthetic questions flatter
Medium
A model tuned on LLM-written questions may look better on LLM-written questions.
Mitigation: Report hand-written and synthetic results separately.
Law moved on
Medium
The AI Omnibus (Reg. 2026/1744) shifts Annex III dates; the corpus is the 2024 text.
Mitigation: State it in the model card; corpus versioning as a stretch goal.
Users over-trust answers
Medium
A cited answer can still be read as legal advice.
Mitigation: Refuse when unsure, no compliance verdicts, disclaimer on every result.
Silent data loss
Low
Shared EN/FR IDs would let French chunks overwrite English ones in stores (R1).
Mitigation: Storage key id@lang added in Step 2; enforce it when indexing.
Notes: The highest risk is measurement, not engineering: too few questions per split to see real differences. The mitigation is cheap: write questions on purpose for dev and test articles and report intervals.

## Slide 17: Next: Step 3, the measured baseline
RISKS AND NEXT STEPS
Week 2. Without this baseline there is no before/after story.
# | Task | Done when | Status
1 | Close M0 | CI badge green on main, 20 random chunks per language read | In progress
2 | splits.json by article, seed 42 | Committed; no article in two splits | Planned
3 | 50 hand-written golden questions | 15+ French, 5 types, 20+ each on dev and test articles | Planned
4 | metrics.py + tests, fix R7 | Article dedup, MRR = 1/3, nDCG by hand all pass | Planned
5 | Naive baseline: fixed windows + BGE-M3 | evals/reports/baseline.json committed | Planned
6 | Update this deck | Baseline column filled, H3 and H4 first readings | Planned
Open question for review: score retrieval on all 50 questions until fine-tuning starts in Step 9, and keep the split rule for the test numbers only?
Notes: Step 3 creates the baseline. The open question is whether to score retrieval on all 50 questions until fine-tuning starts, since nothing is trained before Step 9.

## Slide 18: Iteration log
APPENDIX
This deck is rebuilt after every step or major finding.
# | Date | Trigger | What changed
1 | 2026-10-04 | Step 2 committed | First version: targets, corpus findings, 6 hypotheses, risks, Step 3 plan
Rebuild the deck when
A step is committed
A hypothesis changes status
A headline metric moves by 2 points or more
A new risk, decision or scope change
How to update this deck
1
Edit docs/deck/content.json: statuses, scorecard values, findings, a new log entry.
2
Run make deck (collects facts from the repo, then builds the .pptx).
3
Commit content.json, facts.json and the .pptx together with the step.
Facts collected 2026-10-04 00:15:51 UTC at commit 1020f4f (2026-10-04, 13 commits): Step 2: parse and chunk the AI Act and GDPR with stable IDs
Notes: How to update: edit content.json, run make deck, commit the three files with the step.